ACR Platform Pre-Integration Local Test Plan

Revised real-world-ready demo/test data structure and Bayes-aware CDS support

| Purpose | Planned local validation before integrating the revised DB, revised test-data UI, and optional Bayes ON/OFF CDS support into ACR-platform. |
| --- | --- |
| Scope | Local testing only. No hosted deployment. No production patient data. |
| Pass condition | Integration proceeds only if isolated, staged, and regression tests all pass. |

# 1. Test objective

Validate the revised real-world-ready demo/test patient-data structure before any file replacement in ACR-platform.

Validate the revised ACR test-data UI workflow for create, load, update, delete, and export operations.

Capture a clean baseline of the current ontology-reasoner CDS output without Bayes.

Validate Bayes ON/OFF presentation and CDS detail rendering before staged integration.

Confirm that ACR-platform can absorb the revised DB and UI support layer without collateral regression.

# 2. Pre-conditions

Local backup of the current ACR-platform working tree exists.

Local PHP test environment runs successfully for the current platform.

Current reasoner path can already produce a deterministic CDS output for at least one representative case.

The revised integration package files are available locally.

No production or partner live patient data is used during this plan.

# 3. Test assets required

Current local ACR-platform working copy.

Revised real-world-ready demo/test DB and SQL upgrade script.

Revised test-data UI page.

Current ontology-linked pathway and Bayes-aware support files.

DB Browser for SQLite, browser developer tools, and local PHP server access.

# 4. Execution phases

## Phase 0 — Freeze baseline

Purpose: Create rollback and capture current state before any staged integration.

Create a full backup copy of the local ACR-platform tree.

Record current branch or local snapshot label.

Record the current active versions of acr_test_data.html, the current demo/test DB, acr_pathway.html, and any related CDS schema files.

Create a local test log file before touching any staged file.

## Phase 1 — Validate revised DB in isolation

Purpose: Confirm that the revised schema is structurally correct and that the added real-world-ready fields exist.

Open the revised DB in DB Browser for SQLite.

Inspect core tables and verify no expected table has disappeared.

Confirm the presence of added support fields such as patient email, address details, emergency contact details, provenance fields, receptor range-text fields, external imaging provenance, intolerance notes, and JSON cache support.

Confirm metadata rows exist and describe the package correctly.

Do not connect the DB to ACR-platform yet.

## Phase 2 — Validate revised test-data UI in isolation

Purpose: Confirm that the revised UI captures the new structure correctly before platform staging.

Open the revised UI page in a local browser-served context.

Test three records: minimal case, synthetic full oncology case, and real-world-derived mammography case.

Verify create, save, reload, update, delete, and local SQLite export.

Verify that new real-world-ready fields can be entered without rendering or save failures.

## Phase 3 — Capture ontology baseline without Bayes

Purpose: Create a deterministic baseline so Bayes changes can be compared rather than assumed.

Run the current ontology reasoner path exactly as currently implemented in ACR-platform.

Use at least three representative patient cases.

Capture CDS output for subtype, stage or risk, treatment recommendation, MDT or follow-up flags, and any explanation payload available.

Store baseline outputs as comparison references.

## Phase 4 — Validate Bayes ON/OFF separately

Purpose: Confirm that Bayes support behaves as an optional enhancement rather than breaking deterministic CDS.

Run the same cases with Bayes OFF and record deterministic output only.

Run the same cases with Bayes ON and record deterministic output plus Bayes posterior or confidence fields.

Verify that OFF mode does not display Bayes-only content.

Verify that ON mode displays Bayes details cleanly and does not corrupt deterministic content.

## Phase 5 — Validate CDS schemas

Purpose: Confirm that deterministic-only and Bayes-enhanced outputs both fit the intended schema contract.

Validate base CDS output against the base CDS schema.

Validate Bayes-enhanced CDS output against the Bayes-aware CDS schema.

Confirm that optional Bayes blocks do not invalidate deterministic-only outputs.

## Phase 6 — Stage local integration into ACR-platform

Purpose: Stage files in parallel first, without destroying the existing working path.

Stage the revised UI as a parallel file such as acr_test_data_realworld.html before replacing the existing page.

Use a staging copy of the revised DB or apply the SQL upgrade to a copied DB, not the only working copy.

Stage Bayes-aware support files alongside the current pathway integration point.

Confirm that the old path still works while the new path is being validated.

## Phase 7 — Regression test the wider platform

Purpose: Ensure the revised support layer does not break shared platform functions.

Test login or admin functions if present.

Test shared scripts, styles, and language assets.

Test relevant API endpoints involved in patient data and recommendations.

Inspect browser console and network output for new errors.

## Phase 8 — Integration readiness decision

Purpose: Approve integration only when all isolated and staged checks pass.

Mark each phase pass or fail in the test log.

List blocking defects and required fixes if any phase fails.

Only approve file replacement into the main ACR-platform path after all mandatory tests pass.

# 5. Test matrix

| Area | Mode | Evidence required | Pass rule |
| --- | --- | --- | --- |
| Revised DB | Isolated | DB opens, tables intact, new columns visible | No corruption and all required additions present |
| Revised test-data UI | Isolated | Save/load/update/delete/export works | All three sample cases complete round-trip |
| Ontology reasoner | Baseline | Current CDS outputs captured | Deterministic outputs are reproducible |
| Bayes layer | ON/OFF | Comparison outputs recorded | OFF keeps deterministic-only; ON adds Bayes without breakage |
| CDS schema | Both | Validation against schemas | Both deterministic and Bayes-enhanced outputs validate |
| ACR-platform staging | Staged | Page/API/regression checks | No blocking platform regression |

# 6. Minimum test cases

Case A — Minimal patient: Minimal record with local ID, demographics, and basic complaint only.

Case B — Synthetic full oncology case: Structured pathology, receptor, staging, treatment, and follow-up values.

Case C — Real-world-derived mammography case: Uses the revised structure that motivated the schema change, including report-style details not captured by the old test schema.

# 7. Recording requirements

Record date, tester, local branch or snapshot, and files staged.

Record each test case ID and whether Bayes was OFF or ON.

Store screenshots or copied JSON output for baseline and Bayes-enhanced comparisons.

Log pass, fail, and notes for every test phase.

# 8. Exit criteria before integration

Revised DB validated in isolation.

Revised test-data UI validated in isolation.

Deterministic ontology baseline outputs captured.

Bayes ON/OFF outputs captured for representative cases.

Base and Bayes-aware schemas validated against actual outputs.

Local staged ACR-platform regression passes.

Rollback remains available.