ACR-platform Revised Pre-Integration Local Test Plan

Step-by-step action procedure before integrating revised DB, revised test-data UI, and Bayes ON/OFF CDS support

Revised Pre-Integration Local Test Plan for ACR-platform

1. Scope and intent

This plan is the **actual action procedure** to be followed **before** integrating:

1. the revised real-world-ready demo/test patient data structure

2. the revised demo/test database support

3. the revised `acr_test_data` UI page

4. the Bayes theorem modular layer with:

- Bayes ON/OFF behaviour

- CDS display with and without Bayes

- fallback compatibility with the current hard-coded pathway logic

This plan assumes:

• `ACR-platform` is the master codebase

• `ACR-reasoner` is the support module containing the revised assets

• the ontology-native reasoner in `ACR-platform` is the primary CDS engine once integrated

• the existing hard-coded CDS path remains available as fallback/backup where needed

2. Important operational rules

Follow these rules throughout the test:

1. **Do not test against the only live working local copy.**

2. **Do not replace existing files first. Stage revised files in parallel first.**

3. **Do not test Bayes first. Capture baseline deterministic/ontology output first.**

4. **Do not integrate unless every phase below has a recorded pass/fail result.**

5. **Do not assume the revised DB contains the intended records until verified directly in SQLite.**

3. Required local tools

Use:

• local Terminal on macOS

• GitHub Desktop

• browser developer tools

• **DB Browser for SQLite** as primary SQLite inspection tool

• Beekeeper Studio only if preferred for general browsing/query convenience

• local PHP or platform server used by ACR-platform

• text editor / IDE

4. Test inputs required before you begin

Prepare these items before Step 1:

1. local backup destination path

2. local ACR-platform working copy path

3. local ACR-reasoner working copy path

4. revised integration package files

5. baseline local ontology reasoner test cases

6. at least three patient cases:

- one minimal

- one synthetic full test case

- one real-world-derived mammography clinical record case

7. a test log file or worksheet

5. Phase 0 — Freeze baseline and create rollback point

Step 0.1 — Open Terminal

Run:

cd ~/DAPP

pwd

Confirm you are in the correct parent workspace.

Step 0.2 — Create a timestamped backup of local ACR-platform

Run:

cp -R ~/DAPP/ACR-platform ~/DAPP/ACR-platform_backup_before_reasoner_integration_$(date +%Y%m%d_%H%M%S)

If your actual ACR-platform path differs, substitute the correct path.

Step 0.3 — Record baseline technical state

Record in your test log:

• date/time

• local machine

• shell used

• current ACR-platform path

• current ACR-reasoner path

• current branch in each repo if relevant

• current known working behaviour

Step 0.4 — Preserve current key files

Make explicit copies of:

• current `acr_test_data.html`

• current `acr_pathway.html`

• current CDS schema files

• current demo/test DB file in ACR-platform

Store them in a `backup_pre_integration` folder inside your test workspace.

Exit condition for Phase 0

Proceed only when:

• backup exists

• key files are copied

• baseline state is written down

6. Phase 1 — Validate revised DB directly in SQLite before any integration

Step 1.1 — Open the revised DB in DB Browser for SQLite

In DB Browser:

• File → Open Database

• select the revised DB file you intend to integrate

Step 1.2 — Confirm it is SQLite

Look for:

• successful open without corruption errors

• tables visible in the left database structure panel

Step 1.3 — Inspect schema objects

Inspect these tables if present:

• `patient`

• `patients`

• `receptor_assay`

• `imaging_study`

• `treatment_plan`

• `patient_json_cache`

• `integration_metadata`

Step 1.4 — Run row-count queries

Execute:

SELECT COUNT(*) AS patient_count FROM patient;

SELECT COUNT(*) AS legacy_patients_count FROM patients;

SELECT COUNT(*) AS json_cache_count FROM patient_json_cache;

SELECT * FROM integration_metadata;

Step 1.5 — Inspect whether the intended 201 records exist

Run:

SELECT COUNT(*) FROM patient;

SELECT COUNT(*) FROM patients;

Then inspect sample rows:

SELECT * FROM patient LIMIT 10;

SELECT * FROM patients LIMIT 10;

Step 1.6 — Check real-world-ready fields

Run:

PRAGMA table_info(patient);

PRAGMA table_info(receptor_assay);

PRAGMA table_info(imaging_study);

PRAGMA table_info(treatment_plan);

Confirm the presence of fields added for real-world-ready structure, such as:

• patient email / address support

• emergency contact details

• ER/PR text range support

• external imaging provenance

• endocrine intolerance narrative support

Exit condition for Phase 1

Proceed only when:

• the DB opens

• schema looks correct

• actual row counts are confirmed

• you have written down whether the intended 201 records are present or not

7. Phase 2 — Decide whether the SQL upgrade script must be run

Step 2.1 — Determine which database you are using

Use this rule:

• If you are using **the already revised DB file**, do **not** run the upgrade script again first.

• If you are starting from an **older pre-upgrade DB copy**, then run the upgrade script against a staging copy.

Step 2.2 — If using the revised DB directly

Do not run the SQL file yet.

Instead continue to Phase 3.

Step 2.3 — If using an older DB copy

Make a copy first, then apply the SQL to the copy only.

Example in SQLite shell:

sqlite3 acr_clinical_trail_staging.db < acr_clinical_trail_realworld_upgrade.sql

Then reopen the upgraded copy in DB Browser and repeat Phase 1 checks.

Exit condition for Phase 2

You must know exactly which DB file is the staging target and whether it required migration.

8. Phase 3 — Inspect actual records in the DB

Step 3.1 — View records in DB Browser

Open the table, then use the **Browse Data** tab.

Recommended starting tables:

• `patient`

• `patients`

Step 3.2 — Query the target real-world-derived record

If you know identifying details, search for them using:

SELECT * FROM patient WHERE patient_name_local LIKE '%Mary%';

SELECT * FROM patients WHERE 姓名 LIKE '%Mary%';

Adjust field names to the actual schema.

Step 3.3 — View records in Beekeeper Studio if preferred

Beekeeper is acceptable for browsing and ad hoc SQL, but DB Browser is usually clearer for:

• schema inspection

• table browsing

• SQLite-specific structure work

Step 3.4 — Record what you found

Write down:

• total row count in target table

• whether the real-world-derived record is present

• whether 200 synthetic test records are present

• whether counts match the intended 201 total

Exit condition for Phase 3

You must know the real row counts from the DB itself, not from assumption.

9. Phase 4 — Validate the revised test-data UI in isolation

Step 4.1 — Stage the revised UI file outside main platform replacement

Do not overwrite the old page first.

Create a parallel test file name, for example:

• `acr_test_data_realworld.html`

Step 4.2 — Launch local test environment

Start your local platform-compatible server from the correct directory.

Example if using PHP:

cd ~/DAPP/ACRAGENT/FINAL_FTP

php -S 127.0.0.1:8080

Step 4.3 — Open the staged page

Go to:

• `http://127.0.0.1:8080/acr_test_data_realworld.html`

Step 4.4 — Open browser dev tools

Keep open:

• Console

• Network

• Application/Storage if needed

Step 4.5 — Clear previous browser state

Before first test:

• clear local storage for localhost

• clear cached DB/browser storage used by the old test page if needed

Step 4.6 — Create three test records manually

#### Record A — minimal

Enter:

• local patient ID

• name

• DOB

• sex

• chief complaint

Save, reload, and re-open.

#### Record B — synthetic full case

Enter:

• demographics

• pathology

• receptor

• staging

• surgery/treatment

• follow-up

Save, reload, edit one field, save again.

#### Record C — real-world-derived case

Enter fields that required the schema revision, such as:

• richer contact/address support

• ER/PR text range support

• external report provenance

• intolerance notes

Save, reload, and confirm those fields are retained.

Step 4.7 — Export the browser-side SQLite DB

Use the export function and save the file locally.

Step 4.8 — Open the exported DB in DB Browser

Confirm:

• the file opens

• the saved cases are present

• fields round-trip correctly

Exit condition for Phase 4

Proceed only when:

• save/load/update/delete/export all work

• revised fields round-trip successfully

• no major console/runtime errors remain

10. Phase 5 — Capture baseline CDS output without Bayes

Step 5.1 — Use the current ontology/native or current operational reasoner path in ACR-platform

Run the current working CDS path without integrating Bayes yet.

Step 5.2 — Select at least three test cases

Use:

• one simple case

• one moderate case

• one real-world-derived case if possible

Step 5.3 — Record baseline CDS result for each case

Capture:

• patient/test case ID

• subtype/classification

• stage/risk

• treatment recommendation

• MDT/follow-up flags

• output JSON/object if accessible

• screen capture if useful

Step 5.4 — Save baseline output artefacts

Store these in a local folder such as:

• `pre_integration_baseline_outputs/`

Exit condition for Phase 5

You must have a deterministic/baseline CDS record for comparison.

11. Phase 6 — Validate Bayes ON/OFF behaviour before real integration

Step 6.1 — Prepare the Bayes-aware CDS support assets

Have available:

• Bayes-aware schema

• Bayes-modified pathway/reference files

• any toggle logic or config you are using

Step 6.2 — Define the toggle rule

For testing:

• default mode should be **ON**

• OFF mode must remain available for comparison

Step 6.3 — Run each selected case twice

For each case:

1. run with Bayes OFF

2. run with Bayes ON

Step 6.4 — Record output details

For each mode capture:

• deterministic CDS result

• prior if present

• posterior if present

• evidence summary

• confidence band/class

• any visible CDS display differences

Step 6.5 — Check missing-data behaviour

For at least one incomplete record, confirm:

• Bayes does not invent evidence

• if insufficient evidence exists, Bayes is skipped or produces a reduced/partial assessment according to implementation

• CDS still renders safely

Step 6.6 — Confirm fallback behaviour

If the reasoner/Bayes path is not available:

• the fallback CDS path should still show minimum deterministic details where designed

Exit condition for Phase 6

Proceed only when:

• Bayes OFF and ON both render correctly

• missing-data behaviour is safe

• no output corruption occurs

12. Phase 7 — Validate the CDS schemas against actual output

Step 7.1 — Validate deterministic output against base schema

Take one deterministic output example and confirm it matches:

• `cds-result.schema.json`

Step 7.2 — Validate Bayes-enhanced output against Bayes-aware schema

Take one Bayes ON output example and confirm it matches:

• `cds-result.bayes.schema.json`

Step 7.3 — Confirm optionality

Check that:

• deterministic mode does not fail because Bayes fields are absent

• Bayes mode does not break deterministic-required structure

Exit condition for Phase 7

Both output modes must be representable cleanly.

13. Phase 8 — Stage revised files into local ACR-platform without replacing production path first

Step 8.1 — Copy files into staging names/locations

Recommended:

• stage revised test-data page under a new filename first

• stage revised DB as separate staging DB first

• stage Bayes-aware pathway support files in non-destructive locations first

Step 8.2 — Keep old and new side by side

Do not remove:

• current `acr_test_data.html`

• current `acr_pathway.html`

• current DB copy

Step 8.3 — Run local platform tests

Test:

• current path still works

• staged revised path works

• no shared assets break

Exit condition for Phase 8

You must have both old and staged paths coexisting safely before replacement.

14. Phase 9 — Full local regression pass

Step 9.1 — Test platform-wide shared behaviour

Test all relevant items:

• login/auth if present

• control panel if present

• patient/test-data entry path

• pathway rendering

• reasoner/API calls

• shared scripts/styles

• browser console

• server logs

Step 9.2 — Record every test result

For each test case, record:

• test ID

• date/time

• operator

• files staged

• DB version

• Bayes mode

• expected result

• actual result

• pass/fail

• notes

Exit condition for Phase 9

No major regression can remain unresolved.

15. Integration approval criteria

Approve integration only if all are true:

1. revised DB validated directly in SQLite

2. actual record count verified directly from DB

3. revised test-data UI passed isolated tests

4. baseline deterministic CDS captured

5. Bayes ON/OFF comparison completed

6. missing-data Bayes behaviour confirmed safe

7. schemas checked against actual outputs

8. local staged regression passed

9. rollback copy still exists

16. Practical answers to common operator questions

Which DB tool is best?

• **DB Browser for SQLite** is best for direct schema/table inspection and SQLite-specific validation.

• **Beekeeper Studio** is fine for browsing and general SQL, but DB Browser is the better primary tool for this task.

Can Bayes run when data is missing?

• Only on whatever evidence is actually available and mapped.

• If required evidence is absent, Bayes should either:

- not run, or

- run only partially on available evidence,

depending on implementation.

• It must never infer non-existent evidence.

Does Bayes correspond 1:1 to all 22 SWRL rules?

• Not necessarily.

• The cleaner design is:

- SWRL rules produce deterministic/inferred facts

- Bayes uses the subset of those facts (or related evidence mappings) that are probabilistically meaningful

• So Bayes is linked to rule-derived evidence, but not every SWRL rule must contribute numerically.

17. End of procedure

Only after all phases above pass should you move to actual integration/replacement inside the working ACR-platform path.